Jahrgang: 5AHITS	Schuljahr: 09/10	Diplomand/in: Anzinger Martin
Projekttitel: Luminary Maschinensteuerung

Kalenderwoche: 48		Stundensumme: 8
MO
DI	Webclient for the Touch GUI		2
MI	Changing LWIP Port, because the webclient doesn't work		4
DO
FR
SA	Try Changing LWIP Port		2
SO
Kalenderwoche: 49		Stundensumme: 6
MO	Try to make RTOS LWIP runnable		3
DI	Try to make RTOS LWIP runnable		3
MI
DO
FR
SA
SO
Kalenderwoche: 50		Stundensumme: 17
MO	Try to make LWIP able to handle more Ports at the same time		4
DI	Try to make LWIP able to handle more Ports		7
MI
DO	LWIP is now able to handle more Ports (e.g. DHCPC, Webclient, httpd, …) (RTOS )		4
FR
SA
SO	Making the webclient		2
Kalenderwoche: 51		Stundensumme: 6
MO	Searching for SSI error		2
DI
MI	Found an error in the Flash-Control		2
DO
FR
SA
SO	Patch for the Flash-control		2

Erreichte Ziele:	 Lösungsuche	 Test
	 Planung/Konstr.	 Dokumentation
	 Aufbau	 Präsentation
Nächste Tätigkeiten:	 Lösungsuche	 Test
	 Planung/Konstr.	 Dokumentation
	 Aufbau	 Präsentation

Unterschrift / Datum		Anmerkungen des Projektbetreuers:
Diplomand/in : / __________________	Projektbegleiter : / _________________